**FYP Logbook Entry Sheet**

**Meeting No:** 12 **Date:** 07 Jan 2024

**Start Time:** 12:00PM **End Time:** 02:00 PM

**Items Discussed:**

A. Discuss the development process.

B. Interim report summation related to discussion.

C. Show the project development progress with which sprint currently works.

**Achievements:**

A. How to move the final year project and complete it before the deadline.

B. Change the Internal device emulator.

**Problems:**

A. The problem will be a short period to complete the interim reposts in a few days.

B. Demonstrated time emulator cannot be run in Android Studio.

**Tasks for the Next Meeting:**

A.after vacation come to complete the 60% development progress.

B. More gain research about the stack and if any doesn’t know anything then re-learning anywhere.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**

**FYP Logbook Entry Sheet**

**Meeting No:** 13 **Date:** 02 Feb 2024

**Start Time:** 12:30PM **End Time:** 02:30 PM

**Items Discussed:**

A. Discussion about the project developed progress.

B. We discussed what we will learn next week: how to write the test cases.

C. Discussed the development issue or problem with the stack.

D. How to implement Google Maps more flexibly and better display it for the users.

**Achievements:**

A. How to improve the UI design for the better.

B. Google Maps implementation options include using a WebView to display the Google Map, utilizing the Routing API, or redirecting to the web-based Google Maps interface.

**Problems:**

A. Implement Firebase and register the app in the Firebase console.

B. UI design changing time to more time consuming and another feature is not completed.

C. Google map implementation for review.

**Tasks for the Next Meeting:**

A.Progress with project development and, if possible, implement Firebase push notifications.

B. Update the Mobile app to display food details using the card UI design.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**

**FYP Logbook Entry Sheet**

**Meeting No:** 14 **Date:** 10 March 2024

**Start Time:** 12:30PM **End Time:** 02:30 PM

**Items Discussed:**

A. Discussion about the project development progress.

B. Show a demonstration of the improvement.

C. We discussed issues the with image concept and Firebase implementation in an additional project which is developed for FYP.

D. Discuss how to write test cases.

**Achievements:**

A. Learn about the network connection check.

B. Google Maps implementation options include using a WebView to display the Google Map, utilizing the Routing API, or redirecting to the web-based Google Maps interface.

**Problems:**

A. Firebase implementation cannot work.

B. The backend Django project has had a db migrations error which is why all the Api cannot work.

C. Google map implementation for review.

**Tasks for the Next Meeting:**

A.Write the 40 test cases which are successful cases with evidence.

B. Write the 30 test cases which are failure cases with abidance.

C. Grow or progress the development part.

**\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Student Sign Internal Supervisor Sign External Supervisor Sign**